Planning Logic – Implement Client Script & UI Policy (Incident)

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (usually in the form of a Fibonacci series).

1 – Very Easy task
2 – Normal task
3 – Moderate task
5 – Difficult task

Story Point values used: 1, 2, 3, 5

## Sprint 1

| Epic / User Story | Story Point | Planning Description |
| --- | --- | --- |
| Incident Configuration & UI Policy (Epic 1) |  |  |
| Creating UI Policy – High Impact Control (USN1) | 2 | Create an active Incident UI Policy for Impact = High and configure Assignment Group as mandatory. |
| Configuring UI Policy Action – Urgency (USN2) | 2 | Make Urgency read-only when the High Impact condition is met. |
| Client-side Automation (Epic 2) |  |  |
| Creating onChange Client Script (USN3) | 3 | Automatically set Urgency to High when Impact is changed to High. |
| Creating onSubmit Client Script (USN4) | 3 | Prevent saving a High Impact Incident when Assigned To is empty. |
| Creating onCellEdit Client Script (USN5) | 3 | Prevent direct State changes through Incident list editing. |

Total Story Points in Sprint 1 = 2 + 2 + 3 + 3 + 3 = 13

## Sprint 2

| Epic / User Story | Story Point | Planning Description |
| --- | --- | --- |
| Incident Testing & Validation (Epic 3) |  |  |
| Test Mandatory Enforcement (USN6) | 2 | Verify that Assigned To is required and save is prevented for High Impact incidents. |
| Test Successful Save (USN7) | 2 | Verify that an Incident saves successfully after Assigned To is populated. |
| Test Reverse Condition (USN8) | 2 | Verify that changing Impact from High to Medium removes mandatory behavior and makes Urgency editable. |
| Test List Edit Blocking (USN9) | 2 | Verify that State cannot be changed directly through list editing. |
| Test Form-Based State Update (USN10) | 2 | Verify that State can still be updated through the Incident form. |
| Project Validation & Completion (Epic 4) |  |  |
| Final Configuration Verification (USN11) | 3 | Confirm that UI Policy, onChange, onSubmit, and onCellEdit behaviors work together as intended. |

Total Story Points in Sprint 2 = 2 + 2 + 2 + 2 + 2 + 3 = 13

## Total Story Points

Sprint 1 = 13

Sprint 2 = 13

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 13 + 13 = 26

No. of Sprints = 2

Velocity = 26 / 2

13 Story Points per Sprint

The team’s planned velocity is 13 Story Points per Sprint based on the above two-sprint planning.