Project Planning Phase

Project Planning  – Implement Client Script & UI Policy (Incident)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | SWTID-2026-4203 |
| Project Name | Implement Client Script & UI Policy |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

The product backlog below is prepared from the Incident Client Script & UI Policy project requirements. The stories cover UI Policy configuration, Client Scripts, validation, and testing.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Incident Configuration & UI Policy | USN-1 | As an administrator, I can create the High Impact Control UI Policy for Incident records. | 2 | High |  |
| Sprint-1 | Incident Configuration & UI Policy | USN-2 | As an administrator, I can configure Assignment Group as mandatory when Impact is High. | 2 | High |  |
| Sprint-1 | Incident Configuration & UI Policy | USN-3 | As an administrator, I can make Urgency read-only when Impact is High using a UI Policy Action. | 2 | High |  |
| Sprint-1 | Client-side Automation | USN-4 | As an administrator, I can automatically set Urgency to High when Impact changes to High. | 3 | High |  |
| Sprint-1 | Client-side Automation | USN-5 | As an administrator, I can prevent saving a High Impact Incident when Assigned To is empty. | 3 | High |  |
| Sprint-2 | Client-side Automation | USN-6 | As an administrator, I can prevent State changes through direct Incident list editing. | 3 | High |  |
| Sprint-2 | Incident Testing & Validation | USN-7 | As a tester, I can verify mandatory enforcement for Assigned To on High Impact incidents. | 2 | High |  |
| Sprint-2 | Incident Testing & Validation | USN-8 | As a tester, I can verify that an Incident saves successfully when Assigned To is populated. | 2 | Medium |  |
| Sprint-2 | Incident Testing & Validation | USN-9 | As a tester, I can verify that changing Impact from High to Medium reverses the UI Policy behavior. | 2 | Medium |  |
| Sprint-2 | Incident Testing & Validation | USN-10 | As a tester, I can verify that State changes are blocked from list editing but allowed from the form. | 2 | Medium |  |
| Sprint-2 | Project Validation & Completion | USN-11 | As a project team member, I can perform final verification of all UI Policy and Client Script behaviors. | 3 | High |  |

Sprint-1 Total Story Points = 2 + 2 + 2 + 3 + 3 = 12

Sprint-2 Total Story Points = 3 + 2 + 2 + 2 + 2 + 3 = 14

Total Planned Story Points = 12 + 14 = 26

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 01 Oct 2026 | 06 Oct 2026 | 12 | 06 Oct 2026 |
| Sprint-2 | 14 | 6 Days | 07 Oct 2026 | 12 Oct 2026 | 14 | 12 Oct 2026 |

Velocity

Total Story Points Completed = 12 + 14 = 26

Number of Sprints = 2

Team Velocity = Total Story Points Completed / Number of Sprints

Team Velocity = 26 / 2 = 13 Story Points per Sprint

Average Velocity per day, based on a 6-day sprint = 13 / 6 ≈ 2.17 Story Points per day.

Burndown Chart

The burndown chart represents the remaining Incident project work against time. Sprint-1 starts with 12 story points and Sprint-2 starts with 14 story points; the planned remaining work reduces toward zero by each sprint end.

| Sprint | Day | Planned Remaining Story Points | Work Status |
| --- | --- | --- | --- |
| Sprint-1 | Day 0 | 12 | Planned |
| Sprint-1 | Day 1 | 10 | Planned |
| Sprint-1 | Day 2 | 8 | Planned |
| Sprint-1 | Day 3 | 6 | Planned |
| Sprint-1 | Day 4 | 4 | Planned |
| Sprint-1 | Day 5 | 2 | Planned |
| Sprint-1 | Day 6 | 0 | Planned |
| Sprint-2 | Day 0 | 14 | Planned |
| Sprint-2 | Day 1 | 12 | Planned |
| Sprint-2 | Day 2 | 9 | Planned |
| Sprint-2 | Day 3 | 7 | Planned |
| Sprint-2 | Day 4 | 5 | Planned |
| Sprint-2 | Day 5 | 2 | Planned |
| Sprint-2 | Day 6 | 0 | Planned |

Reference

Source project: Implement Client Script & UI Policy (Incident).

Template: Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points).